REPUBLIC OF SERBIA

The Office for Information Technologies and Electronic Government

Serbia Ecosystem for Resilient, Verifiable and Inclusive Services Project

SERVIS (P514497)

Stakeholder Engagement Plan (SEP)

Appraisal Version

May 2026

## List of Abbreviations and Acronyms

| Acronym | Description |
| --- | --- |
| AI | Artificial Intelligence |
| CERC | Contingent Emergency Response Component |
| CISO | Chief Information Security Officer |
| CSO | Civil Society Organization |
| E&S | Environmental and Social |
| EDGE | Enabling Digital Governance Project |
| ESCP | Environmental and Social Commitment Plan |
| ESF | Environmental and Social Framework |
| ESS | Environmental and Social Standard |
| ESS10 | Environmental and Social Standard 10: Stakeholder Engagement and Information Disclosure |
| EU | European Union |
| G-Cloud | Government Cloud |
| G-SOC | Government Security Operations Center |
| GM/GRM | Grievance Mechanism / Grievance Redress Mechanism |
| GRS | World Bank Grievance Redress Service |
| IPF | Investment Project Financing |
| IT | Information Technology |
| MIT | Ministry of Information and Telecommunications |
| MoF | Ministry of Finance |
| MoI | Ministry of Interior |
| NHIF | National Health Insurance Fund |
| OITEG | Office for Information Technologies and Electronic Government |
| PAD | Project Appraisal Document |
| PAP | Project-Affected Party |
| PCN | Project Concept Note |
| PDO | Project Development Objective |
| PIU | Project Implementation Unit |
| PSC | Project Steering Committee |
| RATEL | Regulatory Agency for Electronic Communications and Postal Services |
| SEP | Stakeholder Engagement Plan |
| SERVIS | Serbia Ecosystem for Resilient, Verifiable and Inclusive Services |
| SME | Small and Medium Enterprise |
| WB | World Bank |

    - Introduction and Project Description

## Introduction

The Government of the Republic of Serbia, with financing from the World Bank, is preparing the Serbia Ecosystem for Resilient, Verifiable and Inclusive Services Project (SERVIS, P514497). The project will support Serbia's continued digital transformation by strengthening the foundations and delivery of user-centric digital public services, including the rollout of the Digital Wallet, enhanced cybersecurity, AI-enabled digital services, digital inclusion measures, and institutional capacity building.

This Stakeholder Engagement Plan (SEP) has been prepared in accordance with the World Bank Environmental and Social Framework (ESF), particularly Environmental and Social Standard 10: Stakeholder Engagement and Information Disclosure (ESS10). ESS10 recognizes the importance of open and transparent engagement between the Borrower and project stakeholders as an essential element of good international practice. Effective stakeholder engagement can improve project design and implementation, support public trust, enhance inclusion, and help identify and address concerns in a timely manner.

This SEP is designed as a simplified, proportionate instrument reflecting the project's Low Environmental and Social (E&S) Risk classification and its digital and institutional nature. It sets out how project stakeholders will be informed, consulted, and able to provide feedback or raise grievances throughout project preparation and implementation.

## Project Overview

SERVIS aims to improve the accessibility, quality, trustworthiness, and resilience of selected digital public services in Serbia. It will support the development and adoption of the Digital Wallet, strengthen cybersecurity and government digital infrastructure, improve selected digital public services, support AI and data foundations, and build capacity across government, academia, and the private sector. The SERVIS Project will be implemented by the Office for Information Technologies and Electronic Government (OITEG), building on Serbia's progress under the Enabling Digital Governance Project (EDGE). SERVIS is expected to finance an Investment Project Financing operation in the amount of US$59 million equivalent. The expected project closing date is September 30, 2031.

## Project Components

The project is organized around five components:

Component 1: Digital Ready Infrastructure. This component will strengthen cybersecurity and information security in Serbia, including cybersecurity support and governance, Government Cloud (G-Cloud), and the Government Security Operations Center (G-SOC). It will support cybersecurity governance, critical information infrastructure protection, secure and resilient government cloud services, and advanced threat detection and response.

Component 2: Next Generation Digital Public Infrastructure. This component will support the rollout of Serbia's Digital Wallet, including governance, regulatory and institutional arrangements, core infrastructure, and interoperability mechanisms. It will also support national AI and data foundations, including the development of Serbian-language AI resources, data governance, and collaboration with academia, research institutions, and private sector actors.

Component 3: AI and Digital Services. This component will support institutional reforms and capacity building, the reengineering and digitalization of selected high-impact public services, AI-enabled process automation, Digital Wallet use cases, and the development of a GovTech entrepreneurship ecosystem. It will include training and capacity-building activities for civil servants, academia, SMEs, startups, and underserved groups.

Component 4: Project Management. This component will finance project management, implementation support, independent audits, PIU capacity building, communications, citizen engagement, and the project Grievance Redress Mechanism (GRM).

Component 5: Digital Contingency Emergency Response / Cyber-CERC. This component will provide a mechanism to support rapid response to eligible emergencies, including major cyber-attacks or disruptions to critical digital systems, subject to activation procedures to be defined in the relevant CERC Manual and Emergency Action Plan.

## Purpose and Objectives of the SEP

The purpose of this SEP is to define a practical and proportionate approach to stakeholder engagement for the SERVIS Project. The SEP aims to:

identify project stakeholders, including project-affected parties, other interested parties, and disadvantaged or vulnerable groups;

define methods for information disclosure, consultation, user feedback, and reporting back to stakeholders;

promote inclusive participation, particularly among groups that may face barriers to accessing or using digital services;

support public understanding and trust in project-supported digital services, including the Digital Wallet and AI-enabled services.

establish arrangements for receiving, managing, and responding to grievances and feedback; and

clarify responsibilities for implementing, monitoring, and reporting on stakeholder engagement activities.

This SEP has been prepared in accordance with:

- The World Bank's ESS10 on Stakeholder Engagement and Information Disclosure;

- The World Bank's Access to Information Policy; and

- Applicable national laws and regulations on public consultation, citizen engagement, and data protection.

Where national requirements differ from the World Bank's ESS10, the higher standard applies.

## Environmental and Social Risk Context

SERVIS is classified as Low E&S risk. The project is digital and institutional in nature and is not expected to finance civil works, construction, land acquisition, or investments in physical infrastructure. Project activities will focus on strengthening cybersecurity, expanding cloud-based government services, developing digital identity solutions, supporting AI and data foundations, improving digital public services, and strengthening institutional and human capacity.

The project is expected to generate positive social impacts by improving access to digital public services and increasing efficiency, transparency, and convenience for citizens, residents, businesses, and public institutions. The main stakeholder engagement risks and issues are expected to relate to:

digital inclusion and accessibility;

public trust and adoption of the Digital Wallet and AI-enabled services;

data protection, privacy, cybersecurity, and informed use of digital services;

transparency and recourse in relation to AI-enabled service delivery;

availability of alternative or assisted access channels for people unable or unwilling to use fully digital services;

concerns among civil servants regarding process automation and changes in administrative workflows; and

effective feedback and grievance handling.

These risks are expected to be limited, manageable, and reversible. They will be addressed through inclusive design, targeted communication, user feedback loops, stakeholder engagement, GRM arrangements, data protection and cybersecurity measures, and monitoring.

## Scope and Proportionality of the SEP

This SEP is proportionate to SERVIS's Low E&S risk rating and digital government focus. It is not intended to replicate the level of detail required for high or substantial risk projects involving civil works, land acquisition, complex community impacts, or significant environmental risks. Instead, it focuses on the communication, inclusion, feedback, and grievance-handling measures that are most relevant to a digital public services operation.

The SEP will be updated as needed during implementation, particularly if project activities change, new stakeholder groups are identified, or feedback indicates that additional engagement measures are required.

    - Regulatory and World Bank Requirements

## National Legal and Institutional Framework for Stakeholder Engagement in Serbia

The Republic of Serbia's commitments to citizen engagement, transparency, and access to information are reflected across several laws and institutional procedures rather than in a single standalone stakeholder engagement law. The legal framework recognizes the importance of public access to information, non-discrimination, public participation, and administrative accountability.

Key elements of the national framework relevant to SERVIS include:

constitutional principles related to equality, non-discrimination, access to information, and public administration accountability;

legislation governing access to information of public importance;

legislation on personal data protection and the role of the Commissioner for Information of Public Importance and Personal Data Protection;

legislation and regulatory arrangements related to electronic government, electronic identification, trust services, cybersecurity, and information security;

legislation related to public information and media; and

sector-specific requirements for public consultation, communication, transparency, and service delivery.

Given the digital nature of SERVIS, national requirements related to data protection, cybersecurity, electronic identification, electronic services, accessibility, and public communication will be particularly relevant. Relevant legislation and governance bodies include:

- The National AI Council (Savet za veštačku inteligenciju), established under the Office of the Prime Minister, serves as Serbia’s strategic multi-stakeholder coordination and advisory body for artificial intelligence, bringing together government, academia, research institutions, private sector, and other relevant stakeholders to support alignment on AI strategy, governance, regulatory development, and implementation.

- The Office for Information Technologies and Electronic Government (OITEG) is the central government body responsible for the development, operation, and coordination of key digital government platforms, including the eGovernment portal, interoperability infrastructure, digital public service delivery systems, and related ICT infrastructure.

- The Ministry of Information and Telecommunications (MIT) is responsible for policy and regulatory matters related to electronic communications, digital infrastructure, electronic documents, electronic identification, and trust services. MIT also acts as the supervisory body for trust service providers.

- The Ministry of Interior (MoI) is responsible for foundational identification documents, including national identity cards and biometric passports, and manages relevant identity-related data and electronic identification services.

- The Ministry of Public Administration and Local Self-Government (MDULS) manages the Central Population Register, which serves as a key authentic source of identity-related data for public administration and digital service delivery.

- The Commissioner for Information of Public Importance and Protection of Personal Data is the independent authority responsible for supervising access to information of public importance and personal data protection, including compliance with Serbia’s personal data protection framework.

- The Office for Information Security, once operational, will serve as the central authority for cybersecurity, including ICT security risk prevention, incident response, supervision of critical ICT systems, cybersecurity coordination, and related training and guidance. Until full operationalization, relevant cybersecurity functions are carried out by the competent existing institutions, including OITEG and RATEL, as applicable.

- The Regulatory Agency for Electronic Communications and Postal Services (RATEL) performs regulatory functions in the electronic communications sector and has relevant responsibilities related to cybersecurity and national CERT functions during the applicable transition period.

- The Public Policy Secretariat (PPS) supports public policy coordination and service delivery governance, including standards for public service information, cataloguing, procedures, and quality of service delivery.

- The Institute for Standardization of Serbia (ISS) is the national standardization body and is relevant for technical standards applicable to digital identity, trust services, cybersecurity, interoperability, and related digital government systems.

- The Accreditation Body of Serbia (ATS) is the national accreditation body and is relevant for conformity assessment and accreditation arrangements connected to digital identity, trust services, and related certification schemes.

- The Law on Electronic Documents, Electronic Identification and Trust Services in Electronic Business provides the main legal framework for electronic documents, electronic identification, electronic signatures, electronic seals, electronic timestamps, electronic registered delivery services, website authentication certificates, and trust services.

- The Law on eGovernment and related bylaws provide the legal basis for electronic public administration, digital public services, data exchange, interoperability, and the use of public registers in digital service delivery.

- The Law on the Central Population Register regulates the establishment, management, and use of the Central Population Register as an integrated source of population and identity-related data for public administration.

- The Law on Identity Cards regulates the issuance and use of Serbian national identity cards, including their role as identification documents and, where applicable, as electronic identification means.

- The Law on Travel Documents regulates the issuance and use of Serbian travel documents, including biometric passports.

- The Law on Protection of Personal Data regulates the processing and protection of personal data and establishes safeguards relevant to the design and implementation of digital public services, electronic identification, the Digital Wallet, and AI-enabled services.

- The Law on Information Security regulates cybersecurity and information security requirements, including risk management, incident reporting, protection of ICT systems, and the institutional framework for cybersecurity.

- The Law on Electronic Commerce regulates electronic commerce and information society services, including certain obligations applicable to digital service providers.

- The Law on Free Access to Information of Public Importance regulates the right of access to information held by public authorities and supports transparency and public accountability.

- The Law on Public Information and Media, the Law on Prohibition of Discrimination, and the Law on Gender Equality provide additional safeguards relevant to transparent communication, non-discrimination, equal access, and inclusive stakeholder engagement.

## World Bank ESS10 Requirements

ESS10 applies to all projects supported by the World Bank through Investment Project Financing. It requires the Borrower to engage with stakeholders throughout the project life cycle as an integral part of project design and implementation.

ESS10 requires that stakeholder engagement be proportionate to the nature and scale of the project and its potential risks and impacts. It includes the following core elements:

identification and analysis of project stakeholders;

planning how engagement will take place;

disclosure of relevant project information in a timely, understandable, accessible, and appropriate manner;

meaningful consultation with stakeholders;

addressing and responding to grievances; and

reporting back to stakeholders.

ESS10 also emphasizes the need to identify disadvantaged or vulnerable individuals or groups and to apply differentiated measures to support their participation and access to information.

## Application of ESS10 to SERVIS

For SERVIS, ESS10 will be applied in a manner proportionate to the project's Low E&S risk rating and its digital and institutional focus. The SEP therefore emphasizes:

clear and accessible communication about project-supported digital services;

consultation and feedback on Digital Wallet adoption, usability, accessibility, and trust;

targeted engagement with groups that may face digital exclusion;

communication on privacy, data protection, cybersecurity, and responsible use of AI-enabled services;

participation of key institutional stakeholders in service design and implementation;

feedback loops to improve digital platforms and user experience; and

an accessible and inclusive GRM.

    - Summary of Stakeholder Engagement During Preparation

### 3.1. Engagement Conducted to Date

During project preparation, the World Bank, OITEG, the PIU, relevant Government of Serbia institutions, civil society organizations, academia, and selected private sector stakeholders have been engaged through consultations on project scope, implementation arrangements, digital service priorities, Digital Wallet rollout, cybersecurity, AI-enabled services, institutional capacity, and project risks. Preparation also builds on ongoing engagement under EDGE, including the Digital Wallet proof of concept, legal review, and implementation roadmap. User feedback on the quality, accessibility, and usability of public services has been gathered through consultations, including user and accessibility testing to help identify service delivery needs and barriers faced by different user groups. During project preparation, additional engagement was conducted with civil society representatives of that National AI Council.

### 3.2. Key Issues Discussed

Key issues discussed during preparation included improving the usability, accessibility, and mobile responsiveness of digital public services, including through user-centered design and accessibility testing; advancing an EU-aligned Digital Wallet and priority use cases; strengthening cybersecurity, data protection, and trust in digital services; developing Serbian-language AI and data foundations; identifying opportunities for AI-enabled administrative efficiency; strengthening institutional and ecosystem capacity across civil servants, academia, SMEs, startups, and civil society; and establishing mechanisms for project communication, citizen engagement, feedback, and grievance redress.

### 3.3. Planned Engagement Before Appraisal

Prior to appraisal, the Borrower, through OITEG and the PIU, will continue proportionate stakeholder engagement to inform stakeholders about the project, validate priorities, and gather feedback on project design and stakeholder engagement arrangements. This will include consultations with relevant government institutions, line ministries and agencies involved in Digital Wallet use cases, regulatory and oversight bodies, civil society organizations, academia, organizations representing vulnerable or digitally excluded groups, private sector actors, SMEs, startups, AI providers, and cybersecurity stakeholders. Relevant project information will be disclosed through appropriate channels, alongside opportunities for comments, feedback, and grievance redress.

    - Stakeholder Identification and Analysis

## Methodology

Stakeholders have been identified based on the nature of the project, expected beneficiaries, institutions involved in implementation, and potential risks related to digital inclusion, access, privacy, cybersecurity, AI-enabled services, and public trust.

In line with ESS10, stakeholders are grouped into:

project-affected parties: individuals, groups, and institutions that may be directly affected by or benefit from project activities;

other interested parties: institutions, organizations, or individuals with an interest in the project or ability to influence its implementation; and

disadvantaged or vulnerable individuals or groups: stakeholders who may face barriers to accessing project benefits or participating in engagement activities.

The stakeholder list will be reviewed and updated during implementation as project activities become more detailed and new stakeholders are identified.

## Project-Affected Parties

Project-affected parties for SERVIS include individuals, groups, and institutions that may directly benefit from or be affected by project-supported digital services, platforms, training, or institutional reforms. They include:

citizens and residents using digital public services supported by the project;

current and potential users of the Digital Wallet;

users of the selected Digital Wallet use cases, including drivers using mobile driving license services, foreign nationals using registration services, and patients using health appointment services;

citizens and businesses using reengineered or newly digitalized services;

civil servants and public sector staff affected by process reengineering, digitalization, AI-enabled automation, and capacity-building activities;

trainees participating in cybersecurity, AI, digital skills, or GovTech-related programs;

SMEs, startups, and GovTech providers participating in project-supported activities, AI clinics, digital procurement marketplace activities, or innovation support programs;

private sector entities acting as relying parties for the Digital Wallet, where relevant; and

users who may need support, redress, or clarification regarding project-supported digital services.

## Other Interested Parties

Other interested parties include institutions and organizations that may influence project implementation, provide oversight, or have an interest in project outcomes. These include:

OITEG, as the implementing agency;

the PIU, including fiduciary, technical, environmental, social, communications, and M&E staff;

Ministry of Finance;

Ministry of Interior;

National Health Insurance Fund;

Ministry of Information and Telecommunications;

RATEL;

Commissioner for Information of Public Importance and Personal Data Protection;

other line ministries and public institutions whose services, registers, or platforms may be integrated or affected;

local governments, where relevant to service delivery, outreach, or user support;

academia, universities, TVET institutions, and research institutions;

AI providers, cybersecurity firms, technology firms, SMEs, startups, and GovTech providers;

business associations and chambers of commerce;

civil society organizations, including those working on digital rights, consumer protection, accessibility, gender equality, youth, Roma inclusion, rural development, and protection of vulnerable groups;

organizations representing persons with disabilities;

media and the general public;

development partners and international organizations active in digital government, cybersecurity, AI, public administration reform, or inclusion; and

the World Bank.

## Disadvantaged and Vulnerable Individuals or Groups

The project is expected to generate benefits for a broad range of users. However, certain groups may face barriers to accessing digital services, understanding project information, participating in consultations, or benefiting from project-supported activities. These may include:

elderly people;

persons with disabilities, including persons with visual, hearing, mobility, cognitive, or other accessibility needs

rural populations and people living in remote areas;

low-income households;

women, particularly where there are gender gaps in access to technology, digital skills, or service use;

youth with limited access to training or employment opportunities;

Roma and other minorities, where relevant;

people with low digital literacy;

people without reliable internet access, digital devices, or digital identification;

users who require assisted, in-person, or non-digital access channels;

foreign nationals using registration services who may face language or procedural barriers; and

patients or other users interacting with digital health-related services who may require additional support.

Engagement with these groups will require tailored communication, accessible formats, simple language, multiple channels, and coordination with relevant CSOs, local institutions, or representative organizations.

## Stakeholder Interest and Influence Matrix

| Stakeholder group | Stakeholder | Nature of interest | Level of interest | Level of influence | Proposed engagement approach |
| --- | --- | --- | --- | --- | --- |
| Project-affected parties | Citizens and residents using digital public services | Access to improved, user-centric, secure, and convenient services | High | Medium | Inform, consult, collect feedback |
| Project-affected parties | Digital Wallet users and potential users | Understanding benefits, privacy, security, usability, and recourse options | High | Medium | Inform, consult, user testing, feedback mechanisms |
| Project-affected parties | Users of Digital Wallet use cases: drivers, foreign nationals, patients | Access to specific services and clarity on procedures, rights, data use, and support | High | Medium | Targeted consultations, service-specific communication, helpdesk/GRM |
| Project-affected parties | Civil servants and public sector staff | Changes to workflows, automation, capacity building, and service delivery roles | High | Medium | Workshops, trainings, internal consultations |
| Project-affected parties | SMEs, startups, GovTech providers, AI and cybersecurity firms | Access to project-supported opportunities, digital marketplace, AI/cyber ecosystem development | High | Medium | Consult, market engagement, outreach events |
| Project-affected parties | Training participants | Access to skills development, employment or entrepreneurship pathways | High | Low | Inform, consult, feedback surveys |
| Disadvantaged/vulnerable groups | Elderly people, persons with disabilities, rural populations, low-income households, people with low digital literacy | Accessible services, assisted channels, understandable information, avoidance of exclusion | High | Low | Targeted outreach, accessible materials, focus groups, assisted feedback channels |
| Other interested parties | OITEG and PIU | Project implementation, coordination, monitoring, stakeholder engagement, GRM | High | High | Partner, continuous coordination |
| Other interested parties | Ministry of Finance | Borrower oversight, financing, fiduciary and institutional coordination | High | High | Partner, formal coordination |
| Other interested parties | Ministry of Interior and National Health Insurance Fund | Implementation of priority Digital Wallet use cases and service transformation | High | High | Partner, technical working meetings, stakeholder engagement support |
| Other interested parties | MIT, RATEL, data protection and cybersecurity authorities | Regulatory alignment, cybersecurity, data protection, digital infrastructure governance | High | High | Consult and coordinate |
| Other interested parties | Academia and research institutions | AI/data foundations, skills, benchmarks, training, responsible innovation | Medium | Medium | Consult, workshops, collaboration mechanisms |
| Other interested parties | CSOs and organizations representing vulnerable groups | Inclusion, accessibility, digital rights, consumer/user protection | High | Medium | Consult, targeted outreach, feedback channels |
| Other interested parties | Media and general public | Awareness of project activities, Digital Wallet, AI, cybersecurity, and public service reforms | Medium | Medium | Inform through communication campaigns and public information |
| Other interested parties | Development partners and international organizations | Coordination with related reforms and donor-supported activities | Medium | Medium | Inform and coordinate |

    - Stakeholder Engagement Program

Key Principles

The stakeholder engagement program will ensure that stakeholders are informed and consulted throughout project preparation and implementation in a manner proportionate to SERVIS's Low E&S risk classification. Engagement will focus on ensuring that stakeholders understand project activities, can provide feedback, and can raise concerns through accessible channels.

All stakeholder engagement under this project will be guided by the following principles:

- Openness: Engagement will be conducted in an open manner, free of manipulation, interference, coercion, discrimination, and intimidation;

- Inclusiveness: Deliberate efforts will be made to reach vulnerable and marginalized groups;

- Timeliness: Information will be shared early enough for stakeholders to meaningfully participate in decision-making;

- Feedback loops: Stakeholders will be informed of how their inputs have been considered and incorporated; and

- AI-specific transparency: Where the project involves AI systems that affect citizens (e.g., automated decision-making in service delivery), the implementing agency will ensure that affected parties are informed about how these systems work, what data is used, and how decisions can be contested.

## Timing of Engagement

Engagement will take place during:

project preparation and appraisal;

early implementation and launch of key activities;

design and rollout of Digital Wallet services and use cases;

design, testing, and deployment of AI-enabled services;

implementation of training, digital inclusion, and GovTech ecosystem activities;

monitoring, evaluation, and reporting; and

any project changes that may affect stakeholders.

## Information Disclosure

Relevant project information will be disclosed in a timely, understandable, accessible, and appropriate manner. Information will be made available through channels suitable for different stakeholder groups, including OITEG website, official government portals, social media, public announcements, direct email communication, outreach events, workshops, and other communication channels as relevant.

Information to be disclosed may include:

project objectives, components, expected benefits, and implementation timeline;

information on Digital Wallet rollout, registration, use cases, user rights, and support channels;

information on AI-enabled services, including transparency, limitations, and recourse mechanisms;

information on data protection, cybersecurity, and privacy safeguards;

information on accessibility features and alternative access channels;

consultation announcements and summaries;

GRM channels and procedures; and

periodic updates on project implementation and stakeholder feedback.

Disclosure will be provided in Serbian and, where relevant, in English or other languages required for specific groups such as foreign nationals. Accessibility measures may include plain-language summaries, mobile-friendly formats, accessible website content, captions or sign language interpretation for selected events, and printed materials where needed.

## Consultation and Feedback Methods

- Given the digital nature of the project, engagement methods will leverage both digital and traditional channels to ensure broad and inclusive reach.

- Digital channels: Project website, email updates, social media platforms, webinars, online surveys, and feedback forms on digital service portals.

- In-person channels: Public consultation meetings, workshops with government agencies and CSOs, focus groups with vulnerable communities, and information desks at government service centers.

- Traditional channels: Press releases, radio announcements, printed brochures and posters in local languages, and direct correspondence with key agencies.

- For populations with limited digital access, in-person and traditional channels will be prioritized to ensure no group is excluded from the engagement process.

Methods may include:

technical working meetings with government institutions;

public information sessions and webinars;

targeted focus group discussions;

user testing and usability sessions, including of vulnerable groups;

online surveys and feedback forms;

outreach events and registration campaigns;

training feedback surveys;

consultations with CSOs and representative organizations;

market engagement and information sessions with SMEs, startups, AI providers, cybersecurity firms, and GovTech providers;

public communication campaigns; and

GRM and helpdesk channels.

Consultation will be documented, including the date, format, participants, topics discussed, feedback received, and follow-up actions.

## Measures to Support Participation of Vulnerable Groups

To support the participation of disadvantaged and vulnerable groups, the project will apply differentiated measures as relevant, including:

simple and clear communication in non-technical language;

accessible digital content and mobile-friendly formats;

assisted channels for users who cannot access digital services independently;

targeted outreach through CSOs, local institutions, and representative organizations;

consultation venues and formats accessible to persons with disabilities;

alternative formats for users with visual, hearing, cognitive, or mobility-related needs;

consultation times and formats suitable for different groups;

outreach beyond Belgrade, including rural and underserved areas where relevant;

gender-sensitive outreach and monitoring; and

feedback channels that do not require advanced digital skills. Ensuring that AI systems used in public service delivery are assessed for potential algorithmic bias against vulnerable groups, and that affected parties have a clear mechanism to contest AI-driven decisions.

AI-Specific Stakeholder Engagement Considerations

Given the project's AI component, the following additional engagement measures apply:

Transparency about AI use: Citizens who interact with AI-enabled services will be informed when automated decision-making is involved and how it affects them. This information will be provided in plain, accessible language.

Consultation on AI ethics: The implementing agency will consult with the national data protection authority, CSOs, and academic institutions on the ethical design, deployment, and oversight of AI systems, including measures to prevent discrimination and protect personal data.

Feedback on AI performance: End users will be provided with accessible channels to report errors, biases, or unfair outcomes from AI-enabled services, and these reports will be tracked through the project GM.

Compliance with data protection requirements: The project will ensure compliance with applicable national data protection legislation and, where relevant, international standards on the responsible use of personal data in AI systems.

## Stakeholder Engagement Activities by Component

| Project component/stage | Topic/message | Target stakeholders | Engagement method | Timing/frequency | Responsible entity |
| --- | --- | --- | --- | --- | --- |
| Project preparation and appraisal | Project objectives, components, E&S risk context, SEP/GRM arrangements | OITEG, PIU, line ministries, regulators, CSOs, selected stakeholders | Meetings, disclosure of project information, consultation sessions | Before appraisal and as needed | OITEG/PIU with WB support |
| Component 1: Digital Ready Infrastructure | Cybersecurity, G-Cloud, G-SOC, data protection, continuity of digital services | OITEG, MIT, RATEL, cybersecurity authorities, public institutions, technical staff | Technical meetings, workshops, institutional coordination | During design and implementation | OITEG/PIU, technical teams |
| Component 2: Digital Wallet governance and infrastructure | Digital Wallet benefits, onboarding, privacy, data use, user rights, registration, relying parties | Citizens, residents, Digital Wallet users, MoI, NHIF, private sector relying parties, CSOs | Awareness campaigns, user consultations, workshops, FAQs, feedback forms | Before and during rollout; continuous updates | OITEG/PIU, MoI, NHIF, communications team |
| Component 2: Digital Wallet use cases | Mobile driving license, registration of foreigners, health appointments | Drivers, foreign nationals, patients, MoI staff, NHIF staff, service users | Service-specific information, user testing, helpdesk/GRM, outreach events | Prior to pilots and during rollout | OITEG/PIU, MoI, NHIF |
| Component 2: National AI and Data Foundations | Serbian language AI resources, datasets, APIs, benchmarks, responsible use | Academia, research institutions, AI providers, private sector, public institutions | Technical workshops, consultations, collaborative working groups | During design and implementation | OITEG/PIU, technical teams |
| Component 3: AI and Digital Services | Reengineering services, AI-enabled automation, transparency, accuracy, recourse | Citizens, businesses, civil servants, line ministries, CSOs | User research, service design workshops, usability testing, feedback surveys | During design, testing, and deployment | OITEG/PIU, line ministries |
| Component 3: Institutional reforms and capacity building | AI, cybersecurity, digital skills, data governance training | Civil servants, academia, SMEs, startups, trainees | Training sessions, workshops, post-training surveys | Throughout implementation | OITEG/PIU, training providers |
| Component 3: GovTech entrepreneurship ecosystem | Digital procurement marketplace, SME/startup participation, AI/cyber clinics | SMEs, startups, GovTech providers, business associations | Market engagement, information sessions, clinics, surveys | During design and rollout | OITEG/PIU, procurement and technical teams |
| Digital inclusion and accessibility | Inclusion measures, alternative access channels, accessibility standards | Elderly people, persons with disabilities, rural populations, women, low-income users, people with low digital literacy | Targeted consultations, CSO engagement, accessible materials, assisted feedback channels | Throughout implementation | OITEG/PIU social specialist and communications team |
| Component 4: Project Management | GRM, citizen engagement, project updates, feedback reporting | All stakeholders | Website updates, reports, public notices, GRM channels | Continuous | OITEG/PIU |
| Component 5: Cyber-CERC | Emergency response communication in the event of activation | Government institutions, affected users, public, businesses | Emergency communication channels, official announcements, helpdesk/GRM | If activated | OITEG/PIU and relevant authorities |

    - Resources and Responsibilities

## Institutional Arrangements

OITEG will be the implementing agency for SERVIS and will have overall responsibility for implementing this SEP. The PIU anchored at OITEG will coordinate day-to-day implementation, including stakeholder engagement, communications, citizen feedback, grievance handling, and monitoring.

The PIU is expected to include a project coordinator, fiduciary staff, technical experts, environmental and social specialists, M&E capacity, and communications/outreach support as needed. The final staffing structure will be confirmed during project preparation and reflected in the Project Operations Manual (POM).

Line ministries and agencies involved in specific activities, including the Ministry of Interior and the National Health Insurance Fund, will support stakeholder engagement related to their respective use cases and services.

## 6.2 Roles and Responsibilities

| Entity | Responsibilities |
| --- | --- |
| OITEG | Overall implementation of the SEP; coordination with government institutions; disclosure of project information; oversight of communications and GRM |
| PIU | Day-to-day coordination of stakeholder engagement; maintenance of stakeholder records; organization of consultations; GRM operation; monitoring and reporting |
| PIU Social Specialist | Support inclusive stakeholder engagement; identify and address barriers for vulnerable groups; monitor social inclusion and accessibility-related feedback; support GRM handling of social issues |
| PIU Environmental Specialist | Support E&S compliance as relevant; coordinate with social specialist on SEP and ESCP implementation where needed |
| Communications/Outreach Staff | Prepare communication materials; manage outreach campaigns; support Digital Wallet awareness and public information activities |
| M&E Specialist | Track SEP indicators; compile stakeholder feedback and grievance data; support reporting back to stakeholders |
| Technical Teams | Provide technical information for consultations; support user testing, service design, and responses to technical concerns |
| Ministry of Interior | Support engagement related to mobile driving license and foreigner registration use cases |
| National Health Insurance Fund | Support engagement related to health appointment use case |
| Other Line Ministries and Agencies | Support engagement related to services, registers, platforms, or reforms under their responsibility |
| CSOs and Representative Organizations | Support outreach to vulnerable or underserved groups, where appropriate |
| World Bank | Provide implementation support and review SEP implementation through supervision |

## Estimated Resources

Resources for stakeholder engagement will be financed under project management and relevant component activities. They may include costs for communication materials, consultation events, accessibility measures, translation or interpretation where needed, surveys, user testing, GRM operation, outreach campaigns, and support to vulnerable groups.

| Item | Estimated cost | Responsible entity | Notes |
| --- | --- | --- | --- |
| Public communication and awareness materials | Up to M$ 0.05 | OITEG/PIU | Including Digital Wallet and GRM information |
| Consultation meetings, workshops, and focus groups | Up to M$ 0.05 | OITEG/PIU | Including targeted engagement with vulnerable groups |
| Accessibility measures | Up to M$ 0.05 | OITEG/PIU | Accessible formats, interpretation, assisted channels |
| User feedback surveys and usability testing | Up to M$ 0.05 | OITEG/PIU | Linked to service design and Digital Wallet rollout |
| GRM operation and reporting | Up to M$ 0.05 | OITEG/PIU | Staff time, database/log, communication |
| Monitoring and reporting | Up to M$ 0.05 | OITEG/PIU | SEP indicators and reporting back to stakeholders |

    - Grievance Redress Mechanism

## Objectives and Scope

The project will establish and maintain a Grievance Redress Mechanism (GRM) to receive and facilitate resolution of concerns, complaints, questions, and suggestions related to SERVIS. The GRM will be proportionate to the project's Low E&S risk rating, but operationally capable of addressing concerns related to digital services, Digital Wallet access, data protection, accessibility, cybersecurity, AI-enabled services, and stakeholder engagement.

The GRM will aim to:

provide accessible channels for stakeholders to submit grievances or feedback;

ensure timely acknowledgement, assessment, and response;

enable users to raise issues related to access, usability, service quality, privacy, or perceived adverse outcomes;

identify recurring issues and support improvements in project-supported services; and

document and report on grievance handling.

The GRM will not replace judicial or administrative remedies available under Serbian law, nor will it prevent stakeholders from using other complaint or appeal mechanisms.

## Grievance Channels

Stakeholders will be able to submit grievances, comments, or questions through multiple channels, which may include:

email: servis@ite.gov.rs;

written submission to OITEG/PIU: Kuća eUprave, Luke Ćelovića Trebinjca 39, 11000 Beograd;

in-person submission at designated offices or service points: Kuća eUprave, Luke Ćelovića Trebinjca 39, 11000 Beograd;

feedback channels embedded in digital service platforms, where applicable; and

other official channels established by OITEG or the PIU.

Information on GRM channels will be disclosed through project websites, communication materials, consultation events, Digital Wallet outreach, and other public information channels.

## Processing Steps and Timelines

| Step | Description | Indicative timeline | Responsible entity |
| --- | --- | --- | --- |
| 1. Receipt | Grievance, question, or feedback is received through one of the available channels | Day 0 | PIU/GRM focal point |
| 2. Registration | Submission is recorded in the grievance log, including date, channel, issue, and status | Within 2 working days | PIU/GRM focal point |
| 3. Acknowledgement | Complainant receives confirmation of receipt, where contact details are available | Within 5 working days | PIU/GRM focal point |
| 4. Assessment | Issue is reviewed and assigned to the relevant technical, social, legal, or institutional team | Within 10 working days | PIU with relevant entity |
| 5. Response and proposed resolution | Response is provided, including proposed corrective action where relevant | Within 30 calendar days, where feasible | PIU/relevant entity |
| 6. Escalation or appeal | If the complainant is not satisfied, the grievance may be escalated for further review | Within 30 calendar days, where feasible | PIU/OITEG |
| 7. Closure | Grievance is closed after response/action, or after escalation process is complete | Upon resolution | PIU/GRM focal point |
| 8. Reporting | Aggregated grievance data are included in project monitoring reports | Semi-annual or as agreed | PIU/M&E specialist |

Some grievances, especially those related to data protection, cybersecurity, or technical service failures, may require coordination with specialized units or competent authorities and may take longer to resolve. In such cases, the complainant will be informed of the expected timeline and any interim steps, where contact details are available.

## Handling of Digital Service, Accessibility, Data Protection, Cybersecurity, and AI-Related Complaints

Given the digital nature of SERVIS, the GRM will include arrangements to record and route specific types of complaints, including:

inability to access or use project-supported digital services;

difficulties with Digital Wallet registration, onboarding, or use;

accessibility barriers for persons with disabilities or users with low digital literacy;

lack of alternative or assisted access channels;

concerns about personal data, consent, privacy, or perceived misuse of information;

suspected cybersecurity incidents related to project-supported services;

concerns regarding AI-enabled outputs, automated decisions, errors, or lack of clarity on recourse; and

communication or stakeholder engagement concerns.

Data protection and cybersecurity complaints will be handled with appropriate confidentiality and, where relevant, referred to competent authorities or responsible institutional units in line with Serbian law and applicable project procedures. AI-related complaints will be routed to the relevant service owner or technical team for review, explanation, and corrective action where needed.

## Anonymous Complaints and Confidentiality

The GRM will allow anonymous complaints where feasible. Complaints will be handled confidentially and objectively. Personal data collected through the GRM will be used only for grievance handling and reporting purposes, in line with applicable data protection requirements.

No stakeholder shall be subject to retaliation, discrimination, or disadvantage for submitting a grievance, question, or feedback.

## Monitoring and Reporting

The PIU will maintain a grievance log documenting grievances received, categories of issues, status, actions taken, and resolution timelines. Aggregated GRM data will be included in project monitoring reports and used to identify recurring issues and improve project implementation.

Public reporting will provide summary information only and will not disclose personal or confidential information.

## World Bank Grievance Redress Service

Communities and individuals who believe that they are adversely affected by a World Bank (WB) supported project may submit complaints to existing project-level grievance redress mechanisms or the WB’s Grievance Redress Service (GRS). The GRS ensures that complaints received are promptly reviewed in order to address project-related concerns. Project affected communities and individuals may submit their complaint to the WB’s independent Inspection Panel which determines whether harm occurred, or could occur, as a result of WB non-compliance with its policies and procedures. Complaints may be submitted at any time after concerns have been brought directly to the World Bank’s attention, and Bank Management has been given an opportunity to respond. For information on how to submit complaints to the World Bank’s corporate Grievance Redress Service (GRS), please visit: http://www.worldbank.org/en/projects-operations/products-and-services/grievance-redress-service

    - Monitoring and Reporting

## Monitoring SEP Implementation

The PIU will monitor implementation of the SEP throughout project preparation and implementation. Monitoring will focus on whether stakeholder engagement activities are being carried out as planned, whether vulnerable or underserved groups are being reached, whether grievances are being addressed in a timely manner, and whether stakeholder feedback is informing project implementation.

Monitoring will be coordinated by the PIU, with inputs from the social specialist, communications team, M&E specialist, technical teams, and participating line ministries.

## Reporting Back to Stakeholders

The project will report back to stakeholders on key engagement outcomes, including how feedback has been considered or addressed. Reporting back may take place through:

project website updates;

consultation summaries;

public information materials;

annual or semi-annual project updates;

targeted feedback to participating groups; and

summary reporting on GRM performance.

Where feedback leads to changes in service design, communication, accessibility, or implementation arrangements, these changes will be documented and communicated in an appropriate format.

## Suggested Indicators

| Indicator | Frequency | Responsibility |
| --- | --- | --- |
| Number of stakeholder consultations, workshops, or outreach events held | Semi-annual | PIU |
| Number of participants in stakeholder engagement activities, disaggregated by gender and stakeholder group where feasible | Semi-annual | PIU/M&E specialist |
| Number of outreach activities targeting vulnerable or underserved groups | Semi-annual | PIU social specialist |
| Number of Digital Wallet awareness, onboarding, or user feedback sessions | Semi-annual | OITEG/PIU |
| Number of user testing or usability sessions conducted for project-supported services | Annual | OITEG/PIU technical teams |
| Number of grievances received and resolved | Semi-annual | PIU/GRM focal point |
| Average grievance resolution time | Semi-annual | PIU/GRM focal point |
| Share of grievances resolved within the established timeframe | Semi-annual | PIU/GRM focal point |
| Number of accessibility-related complaints and corrective actions taken | Semi-annual | PIU social specialist |
| Share of user feedback resulting in service or platform improvements | Annual | PIU/M&E specialist |
| User satisfaction with selected project-supported digital services | Annual | PIU/M&E specialist |

Annexes

## Annex 1: Stakeholder Engagement Log Template

| Date | Location/format | Stakeholder group | Participants | Topic discussed | Feedback received | Response/follow-up | Responsible entity |
| --- | --- | --- | --- | --- | --- | --- | --- |

## Annex 2: Consultation Minutes Template

Consultation title: ____________ Date: ____________ Location/format: ____________ Organized by: ____________ Participants: ____________ Purpose of consultation: ____________ Project information disclosed: ____________ Main issues discussed: ____________ Questions and comments received: ____________ Responses provided: ____________ Follow-up actions: ____________ Responsible entity: ____________

## Annex 3: Grievance Form

| Field | Information |
| --- | --- |
| Name | [Optional] |
| Contact information | [Optional] |
| Preferred method of contact | Email – written form – in person |
| Date of submission |  |
| Description of grievance, question, or feedback |  |
| Location/service/activity concerned |  |
| Supporting documents, if any |  |
| Desired resolution, if any |  |
| Consent to be contacted | Yes / No |

## Annex 3: Grievance Log Template

| Reference no. | Date received | Channel | Category | Description | Responsible entity | Status | Action taken | Date closed | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Annex 4: Summary of Consultations

1. Background

The Serbia Ecosystem for Resilient, Verifiable and Inclusive Services Project (SERVIS) aims to improve the accessibility, quality, trustworthiness, and resilience of selected digital public services in Serbia. In line with the World Bank Environmental and Social Framework and ESS10, stakeholder engagement and information disclosure are integral to project preparation and implementation. This annex records consultations undertaken for the Stakeholder Engagement Plan and summarizes how feedback was considered.

The template below should be completed for each consultation event or disclosure period. It is based on the structure used in the EDGE ESMF public consultation report, including background, disclosure process, consultation meeting details, topics discussed, comments received, responses provided, and follow-up actions.

2. Disclosure of Project Information

| Item | Information to be completed |
| --- | --- |
| Document disclosed | SEP / draft SEP |
| Date of disclosure | June 17, 2026 |
| Disclosure channels | OITEG website |
| Languages and formats | Serbian / English |
| Comment period | June 22, 2026 |
| How comments were received | meeting / in person |

3. Consultation Meeting Record

| Field | Details |
| --- | --- |
| Consultation title | Public consultations on ESCP for project SERVIS |
| Date and time | June 22, 2026 |
| Location / format | Kuća eUprave, Luke Ćelovića Trebinjca 39, 11000 Beograd / public consultation’s meeting |
| Organized by | OITEG |
| Participants | 10 |
| Stakeholder groups represented | Government institutions / private sector / service users / other |
| Project information presented | Project overview, components, SEP, GRM, Digital Wallet, AI-enabled services, cybersecurity, inclusion measures, etc. |

4. Topics Discussed

- Project objectives, components, expected benefits, and implementation timeline.

- Stakeholder engagement arrangements, disclosure channels, and opportunities to provide feedback.

- Digital Wallet rollout, priority use cases, user support, privacy, data protection, and cybersecurity safeguards.

- AI-enabled services, transparency, responsible use, recourse, and safeguards against exclusion or bias.

- Accessibility, digital inclusion, and support for vulnerable or underserved groups.

- Grievance Redress Mechanism channels, timelines, confidentiality, and reporting.

5. Summary of Comments, Questions, and Responses

| Stakeholder / group | Comment or question | Response provided | Follow-up / how reflected |
| --- | --- | --- | --- |
| Government institutions / implementing agencies | Clarification requested on how responsibilities for Digital Wallet, AI-enabled services, cybersecurity, SEP implementation and GRM will be coordinated among OITEG, PIU, line ministries and competent authorities. | OITEG explained that it will act as implementing agency, with the PIU coordinating day-to-day implementation, stakeholder engagement, communications, monitoring and GRM, while line ministries and technical authorities will support specific use cases and technical areas. | No change required if roles are already clear; ensure the SEP roles and responsibilities table remains aligned with final institutional arrangements. |
| Government institutions / implementing agencies | Participants asked how SMEs, startups, AI providers and cybersecurity companies will be informed about opportunities under GovTech, AI clinics, procurement marketplace activities and consultations. | It was explained that SERVIS includes market engagement, information sessions, workshops, clinics and outreach activities for SMEs, startups and GovTech providers. | Strengthen communication planning for private sector outreach, including clear notices, timelines and channels for participation. |
| Private sector | Participants asked how users will understand the benefits, registration process, data use, privacy safeguards and support options related to the Digital Wallet. | OITEG explained that communication materials, FAQs, outreach campaigns, feedback forms and helpdesk/GRM channels will be used to explain Digital Wallet benefits, user rights, privacy and support options. | Reflect feedback in future Digital Wallet communication materials, using simple language and practical user scenarios. |
| Private sector | Participants emphasized the need for non-digital, assisted and accessible channels for elderly people, persons with disabilities, people with low digital literacy, rural users and other underserved groups. | It was confirmed that the SEP provides for accessible information, assisted channels, outreach beyond Belgrade, CSO engagement, focus groups and feedback channels that do not require advanced digital skills. | Maintain targeted outreach and accessibility measures in the SEP; consider additional CSO-supported consultations during implementation. |
| All participants | No formal complaint was submitted during the consultation; participants mainly sought clarifications and practical information on implementation, access, safeguards and communication. | The project team noted the comments and confirmed that the GRM remains available through disclosed channels for future questions, suggestions or grievances. | Record that no formal grievances were received during the meeting; continue disclosure and provide further opportunities for comments during implementation |

6. Conclusions and Follow-Up Actions

The consultation confirmed broad support for the SERVIS Project objectives and provided clarifications on implementation arrangements, stakeholder engagement, Digital Wallet rollout, AI-enabled services, cybersecurity, data protection, accessibility, inclusion measures, and the GRM. Participants raised questions and practical comments on coordination among OITEG, the PIU, line ministries and competent authorities; outreach to SMEs, startups, AI providers, cybersecurity companies and GovTech stakeholders; clear communication on Digital Wallet benefits, registration, privacy and support options; and the need for assisted, non-digital and accessible channels for vulnerable or underserved groups. No formal grievance was submitted during the meeting. Feedback will be reflected through continued alignment of the SEP roles and responsibilities with final institutional arrangements, strengthened communication planning for private sector and Digital Wallet outreach, continued targeted engagement with CSOs and vulnerable groups, and maintenance of disclosed GRM channels. As indicated in the follow-up table, the PIU will organize the next call for public consultations upon the project effectiveness date.

| Follow-up action | Responsible entity | Deadline / status |
| --- | --- | --- |
| Next call to public consultations | PIU | Upon effectiveness date |